ETS Resources Are Allocated Among Many Activities

Resources (funding as well as staff) have to be split among many areas to support information technology across the colleges and the district.

- Operations: desktop, multimedia, computer & software lab, network and telephone support (brake-fix: adds, moves, changes); application support (Banner, email, curriculum planning software, etc.); call center support

- Measure C Construction: support for IT design and construction monitoring

- Infrastructure: Banner implementation, Network upgrade, Wireless installation, Desktop replacement, etc.

- Other projects: Upgrade universal ID card, Implement TutorTrac, etc. (User initiated)

- Project reserve / contingency: Set aside for emergencies and for ensuring high priority projects complete in a timely fashion, etc.

Technology Project List

Table 1 Project List (Ordered by Criticality)

| Other Projects | Criticality / Tier | Project Size | Project Name | Goal | Impact - Outcomes | Funding Source | Category |
| --- | --- | --- | --- | --- | --- | --- | --- |
| X |  | S | Ride Sharing Portal | Provide a portal through Zimride for students to facilitate ride sharing (FH) | Encourage ride sharing | Unfunded (no cost for cloud service) |  |
| X |  | S | L7 / A8 Gig Connection | Install a gigabit connection from L-7 to A-8 | Provide better video streaming support services for students | Unfunded | Network |
| X |  |  | ParSystem - ScanTron | Install new ScanTron system at De Anza College |  | Unfunded |  |
| X |  |  | CashNet | Install CashNet system with Banner | Provide automation for students wishing to use a payment plan for tuition and fees | Unfunded | Banner |
| X |  |  | SLO Database | Develop a data collection system for SLO development & implementation | Supports accreditation process | Unfunded |  |
| X | C 2 | L | Curriculum Management System Integration | Build a real time interface for curriculum management systems into EIS | Provide instantaneous data exchange between systems | Unfunded | Banner |
| X | C 2 | M | Single Sign-on | Implement single sign-on to access network services | Simplified access to electronic services for Banner and related applications Improved security | Unfunded |  |
| X | C 2 | M | Unified Messaging | Implement a messaging system for email, calendaring, fax, voice mail, etc. | Increase functionality & reliability | Unfunded | Email |
| X | I 1 | L | Banner Workflow | Implement workflow functionality in Banner to automate business processes | Increased efficiency and accuracy in business processes | Unfunded | Banner |
| X | I 1 | L | Universal ID | Implement a student / staff ID system with financial transaction capability | Students / staff have ID Students use to make financial transactions for district services | Unfunded |  |
| X | I 1 | L | Virtual Desktop Interface | Deploy VDIs for selected labs and users | Lower cost of computer refresh Lower time to deploy images | Measure C Carryover | Computers |
| X | I 2 | M | District Web CMS | Deploy a content management system for the district Website | User friendly environment to update content on district website | Unfunded | Web |
| X | I 2 | M | Reports for Productivity | Develop reports to improve productivity of administrative processes | Higher quality – better outcomes in administrative processes | Carryover |  |
| X | I 2 | M | Student Tracking Automation | Replace STS / Red Canyon system with a more functional system | Provide automated tracking of student attendance | Unfunded |  |
| X | I 2 | M | Tutorial Tracking and Management | Develop system to schedule, track and account for student tutorial hours | Increase efficiency in tracking and scheduling student tutors | Title III Grant |  |
| X | I 2 | S | Upgrade Middlefield Internet Connection | Replace the AT&T leased line with a CENIC WAN link | Provide faster Internet speeds at Middlefield campus and for redundancy to main campuses | Unfunded | Network |
| X | I1 | S | Foothill GIS | Geographic Information System for the District | Save time for staff/Police | Unknown |  |
| X | N 1 | M | Asset Management | Implement asset management functionality in EIS and support | Provide the ability to track the location and status of specified assets | Unfunded | Banner |
| X | N 1 | S | Automation for Board Mtgs | Provide an electronic environment to conduct board meetings and facilitate access to information | Immediate access to board materials anywhere, anytime Increased efficiency of board operations | Unfunded |  |
| X | N 1 | M | Document Imaging Workflow | Implement automated workflow for document imaging | Provide automation for document imaging processes | Unfunded | Banner |
| X | N 1 | S | KJ's Satellite Cafe FH 6500 | Install Voice/data Cabling to support Cafe needs | Permanent West Side FH Campus Cafe for Students and Staff | Unknown | Network |
| X | N 1 | L | Mobile Devices | Support selected mobile devices | Mobile access to current information on PDAs, smart phones, etc. | Unfunded |  |
| X | N 1 | M | Student Email | Provide a FHDA branded email account to each student | Students can acquire vendor discounts | Unfunded | Email |
| X | N 1 | L | Video Production | Develop video production capabilities to support District / Foothill College | Capability to create video content in multiple formats for instruction | Unfunded |  |
| X | N 1 | L | Workflow Processing | Implement workflow processing module | Increase efficiency in using Banner | Unfunded | Banner |
| X | N 2 | M | LMS Integration | Build a real-time interface for Catalyst into EIS | Provide instantaneous data exchange between systems | Unfunded | Banner |
| X | N 2 | S | Remote Access | Provide users with access to district network services from off-campus | Work from home or other remote sites with access to information | Unfunded | Network |
|  | C 1 | L | Academic History | Move pre-2000 academic history into accessible data store | Student services will have easy access into all electronic academic history | Measure C | Banner |
|  | C 1 | S | Argos Migration | Migrate MAUI users to Argos environment | Reporting functionality for users of new Macs & PCs | B Budget | Banner |
|  | C 1 | L | Data Center / ETS Building | Construct new facilities for data center systems | Increased reliability & sustainability of operations Reduced support costs Consolidation of ETS functions | Measure C | Data Center |
|  | C 1 | L | Disaster Recovery | Provide a hot site disaster recovery capability for critical systems | Timely recoverability of email, calendaring, DNS & Web sites / applications | Carryover | Data Center |
|  | C 1 | M | DR Virtualization | Virtualize the Banner application | Improved disaster recovery capability | Measure C | Data Center |
|  | C 1 | L | End Point Data Encryption | Provide the technology & training to encrypt desktops and laptop user data | Increase the security of sensitive user personal data | Unfunded | Security |
|  | C 1 | L | Network Rebuild | Deploy a fast, reliable network | Increased reliability & speed of network Preparation for successful VDI implementation | Measure C | Network |
|  | C 1 | M | Oracle Upgrade | Upgrade Oracle to 11G from 10G version | 10G vendor support going away | Staffing | Banner |
|  | C 1 | M | PCI Compliance | Survey systems and implement PCI security measures | PCI compliance systems across all campus credit card transaction processing operations | Measure C New? | Security |
|  | C 1 | M | Perry Smith Audit Red | Ameliorate red security items | Acceptable response to Finance & Audit Committee Improved security | Measure C | Security |
|  | C 1 | M | SIG Audit Red | Ameliorate red security items | Acceptable response to Finance & Audit Committee Improved security | Measure C | Security |
|  | C 2 | L | Computer Replacement | Refresh computers on a 5 year cycle | Minimal acceptable functionality in lab and desktop computers | Measure C | Computers |
|  | C 2 | M | L7 Server Virtualization | Replace and consolidate servers in data center | Lower cost of support Increase reliability of systems | Measure C Carryover | Data Center |
|  | C 2 | L | Multimedia New & Refresh | Refresh & install new multi-media classrooms | Up-to-date functionality for instructional delivery | Measure C |  |
|  | C 2 | L | Phone - PBX | Replace old phone system | Integration with unified messaging Support for emergency operations | Measure C | Telephones |
|  | C2 | S | Foothill/District Office Telephone Voice Mail System Upgrade | Upgrade FH/District VM System to match De Anza's to provide full interoperability | More reliable system with additional features which can be used with the planned new telephone system (current high risk for failure) | Measure C | Telephones |
|  | I 1 | M | Banner Batch Scheduling | Implement App Works in Banner | Assist in automating back-end data center operations | Measure C | Banner |
|  | I 1 | M | Perry Smith Audit Yellow | Ameliorate yellow security items | Acceptable response to Finance & Audit Committee Improved security | Measure C | Security |
|  | I 1 | M | Prompt to Banner | Build a data exchange between Prompt & Banner | Reduced workload for Finance Office. Interest item from the Audit & Finance and the CBOC Committee | Measure C | Banner |
|  | I 1 | M | SIG Audit Yellow | Ameliorate yellow security items | Acceptable response to Finance & Audit Committee Improved security | Measure C | Security |
|  | I 1 | M | User Data Storage | Provide centralized data storage / backup for user electronic data | Increased security of stored data | Measure C New? | Security |
|  | I 2 | M | ETS Web Redesign | Refresh look & feel and information on ETS Website | Self help information easily available to users | Unfunded | Web |
|  | I 2 | M | Helpdesk Software | Replace Call Center software | Increase functionality and reporting capability of problem reporting system | B Budget |  |
|  | I 2 | M | Identity Management | Implement a common ID system to authenticate users for network based services | Lower cost of support Required improvement for single sign-on Required improvement of UID | Carryover |  |
|  | I 2 | L | L7 Data Center Renovation | Renovate L7 facilities for data center systems | Increased reliability & sustainability of operations Reduced support costs of operations | Measure C | Data Center |
|  | I 2 | L | Wireless Deployment | Deploy a wireless network at both colleges and district sites | Reliable wireless access to the Internet | Measure C | Network |

Table 2 Project List (Ordered by Category)

| Other Projects | Criticality / Tier | Project Size | Project Name | Goal | Impact - Outcomes | Funding Source | Category |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | I 2 | M | ETS Web Redesign | Refresh look & feel and information on ETS Website | Self help information easily available to users | Unfunded | Web |
| X | I 2 | M | District Web CMS | Deploy a content management system for the district Website | User friendly environment to update content on district website | Unfunded | Web |
|  | C2 | S | Foothill/District Office Telephone Voice Mail System Upgrade | Upgrade FH/District VM System to match De Anza's to provide full interoperability | More reliable system with additional features which can be used with the planned new telephone system (current high risk for failure) | Measure C | Telephones |
|  | C 2 | L | Phone - PBX | Replace old phone system | Integration with unified messaging Support for emergency operations | Measure C | Telephones |
|  | C 1 | L | End Point Data Encryption | Provide the technology & training to encrypt desktops and laptop user data | Increase the security of sensitive user personal data | Unfunded | Security |
|  | C 1 | M | PCI Compliance | Survey systems and implement PCI security measures | PCI compliance systems across all campus credit card transaction processing operations | Measure C New? | Security |
|  | C 1 | M | Perry Smith Audit Red | Ameliorate red security items | Acceptable response to Finance & Audit Committee Improved security | Measure C | Security |
|  | I 1 | M | Perry Smith Audit Yellow | Ameliorate yellow security items | Acceptable response to Finance & Audit Committee Improved security | Measure C | Security |
|  | C 1 | M | SIG Audit Red | Ameliorate red security items | Acceptable response to Finance & Audit Committee Improved security | Measure C | Security |
|  | I 1 | M | SIG Audit Yellow | Ameliorate yellow security items | Acceptable response to Finance & Audit Committee Improved security | Measure C | Security |
|  | I 1 | M | User Data Storage | Provide centralized data storage / backup for user electronic data | Increased security of stored data | Measure C New? | Security |
|  | C 1 | L | Network Rebuild | Deploy a fast, reliable network | Increased reliability & speed of network Preparation for successful VDI implementation | Measure C | Network |
|  | I 2 | L | Wireless Deployment | Deploy a wireless network at both colleges and district sites | Reliable wireless access to the Internet | Measure C | Network |
| X | N 1 | S | KJ's Satellite Cafe FH 6500 | Install Voice/data Cabling to support Cafe needs | Permanent West Side FH Campus Cafe for Students and Staff | Unknown | Network |
| X |  | S | L7 / A8 Gig Connection | Install a gigabit connection from L-7 to A-8 | Provide better video streaming support services for students | Unfunded | Network |
| X | N 2 | S | Remote Access | Provide users with access to district network services from off-campus | Work from home or other remote sites with access to information | Unfunded | Network |
| X | I 2 | S | Upgrade Middlefield Internet Connection | Replace the AT&T leased line with a CENIC WAN link | Provide faster Internet speeds at Middlefield campus and for redundancy to main campuses | Unfunded | Network |
| X | N 1 | L | Mobile Devices | Support selected mobile devices | Mobile access to current information on PDAs, smart phones, etc. | Unfunded | Email |
| X | N 1 | M | Student Email | Provide a FHDA branded email account to each student | Students can acquire vendor discounts | Unfunded | Email |
| X | C 2 | M | Unified Messaging | Implement a messaging system for email, calendaring, fax, voice mail, etc. | Increase functionality & reliability | Unfunded | Email |
|  | C 1 | L | Data Center / ETS Building | Construct new facilities for data center systems | Increased reliability & sustainability of operations Reduced support costs Consolidation of ETS functions | Measure C | Data Center |
|  | C 1 | L | Disaster Recovery | Provide a hot site disaster recovery capability for critical systems | Timely recoverability of email, calendaring, DNS & Web sites / applications | Carryover | Data Center |
|  | C 1 | M | DR Virtualization | Virtualize the Banner application | Improved disaster recovery capability | Measure C | Data Center |
|  | I 2 | L | L7 Data Center Renovation | Renovate L7 facilities for data center systems | Increased reliability & sustainability of operations Reduced support costs of operations | Measure C | Data Center |
|  | C 2 | M | L7 Server Virtualization | Replace and consolidate servers in data center | Lower cost of support Increase reliability of systems | Measure C Carryover | Data Center |
|  | C 2 | L | Computer Replacement | Refresh computers on a 5 year cycle | Minimal acceptable functionality in lab and desktop computers | Measure C | Computers |
| X | I 1 | L | Virtual Desktop Interface | Deploy VDIs for selected labs and users | Lower cost of computer refresh Lower time to deploy images | Measure C Carryover | Computers |
|  | C 1 | L | Academic History | Move pre-2000 academic history into accessible data store | Student services will have easy access into all electronic academic history | Measure C | Banner |
|  | C 1 | S | Argos Migration | Migrate MAUI users to Argos environment | Reporting functionality for users of new Macs & PCs | B Budget | Banner |
|  | I 1 | M | Banner Batch Scheduling | Implement App Works in Banner | Assist in automating back-end data center operations | Measure C | Banner |
|  | C 1 | M | Oracle Upgrade | Upgrade Oracle to 11G from 10G version | 10G vendor support going away | Staffing | Banner |
|  | I 1 | M | Prompt to Banner | Build a data exchange between Prompt & Banner | Reduced workload for Finance Office. Interest item from the Audit & Finance and the CBOC Committee | Measure C | Banner |
| X | N 1 | M | Asset Management | Implement asset management functionality in EIS and support | Provide the ability to track the location and status of specified assets | Unfunded | Banner |
| X | I 1 | L | Banner Workflow | Implement workflow functionality in Banner to automate business processes | Increased efficiency and accuracy in business processes | Unfunded | Banner |
| X |  |  | CashNet | Install CashNet system with Banner | Provide automation for students wishing to use a payment plan for tuition and fees | Unfunded | Banner |
| X | C 2 | L | Curriculum Management System Integration | Build a real time interface for curriculum management systems into EIS | Provide instantaneous data exchange between systems | Unfunded | Banner |
| X | N 1 | M | Document Imaging Workflow | Implement automated workflow for document imaging | Provide automation for document imaging processes | Unfunded | Banner |
| X | N 2 | M | LMS Integration | Build a real-time interface for Catalyst into EIS | Provide instantaneous data exchange between systems | Unfunded | Banner |
| X | N 1 | L | Workflow Processing | Implement workflow processing module | Increase efficiency in using Banner | Unfunded | Banner |
|  | I 2 | M | Helpdesk Software | Replace Call Center software | Increase functionality and reporting capability of problem reporting system | B Budget |  |
|  | I 2 | M | Identity Management | Implement a common ID system to authenticate users for network based services | Lower cost of support Required improvement for single sign-on Required improvement of UID | Carryover |  |
|  | C 2 | L | Multimedia New & Refresh | Refresh & install new multi-media classrooms | Up-to-date functionality for instructional delivery | Measure C |  |
| X | N 1 | S | Automation for Board Mtgs | Provide an electronic environment to conduct board meetings and facilitate access to information | Immediate access to board materials anywhere, anytime Increased efficiency of board operations | Unfunded |  |
| X | I1 | S | Foothill GIS | Geographic Information System for the District | Save time for staff/Police | Unknown |  |
| X |  |  | ParSystem - ScanTron | Install new Scantron system at De Anza College |  | Unfunded |  |
| X | I 2 | M | Reports for Productivity | Develop reports to improve productivity of administrative processes | Higher quality – better outcomes in administrative processes | Carryover |  |
| X |  | S | Ride Sharing | Provide a portal through Zimride for students to facilitate ride sharing (FH) | Encourage ride sharing | Unfunded (no cost for cloud service) |  |
| X | C 2 | M | Single Sign-on | Implement single sign-on to access network services | Simplified access to electronic services for Banner and related applications Improved security | Unfunded |  |
| X |  |  | SLO Database | Develop a data collection system for SLO development & implementation | Supports accreditation process | Unfunded |  |
| X | I 2 | M | Student Tracking Automation | Replace STS / Red Canyon system with a more functional system | Provide automated tracking of student attendance | Unfunded |  |
| X | I 2 | M | Tutorial Tracking and Management | Develop system to schedule, track and account for student tutorial hours | Increase efficiency in tracking and scheduling student tutors | Title III Grant |  |
| X | I 1 | L | Universal ID | Implement a student / staff ID system with financial transaction capability | Students / staff have ID Students use to make financial transactions for district services | Unfunded |  |
| X | N 1 | L | Video Production | Develop video production capabilities to support District / Foothill College | Capability to create video content in multiple formats for instruction | Unfunded |  |

Table 3 Project Size Codes for the Project List

| Code | Project Size is … if | the Number of Skill Types needed is: | or the Duration lasts: | or the Implementation Cost is: |
| --- | --- | --- | --- | --- |
| S | Small | > 1 <= 5 | > 1 month & <= 2 months | > $10K <= $50K |
| M | Medium | > 5 <= 10 | > 2 months & <= 4 months | > $50K & <= $200K |
| L | Large | >10 | > 4 months | > $200K |

Table 4 Criticality Ratings for the Project List (ETS Perception)

| Criticality Rating | System Importance | Status |
| --- | --- | --- |
| C 1 | Mission Critical | Non-functional or non-existent |
| C 2 | Mission Critical | Limited or poor functionality |
| I 1 | Important | Non-functional or non-existent |
| I 2 | Important | Limited or poor functionality |
| N 1 | Nice to have | Non-functional or non-existent |
| N 2 | Nice to have | Limited or poor functionality |
|  | New project - unrated |  |